DOUGLASS- ROTARY LEARNING GARDEN ASSINGMENT OF TASKS TO BE COMPLETED BEFORE NEXT MEETING ON MARCH 31

Jeremy Morton

* Create a website for the Community Garden
* Upload pictures provided by Casey and Suvankiri (Photography intern) to the website
* Create a Rotary sign-in document, available on a google docs shared drive.
* Create sign(s) for the Learning Garden

Don Ladd and John Reid

* Itemized list of all materials needed.
* Cost estimates from different suppliers
* Recruit student(s) for summer maintenance
* Outline construction tasks

Dedan Githegi

* Work with Adam to come up with an art concept for the circular concrete walk
* Assist with recruitment for summer maintenance

Sarah Read

* Work with the city to ensure April 11th sewer completion deadline is met.
* Next meeting March 31st, 1:00pm to 2:00pm at DHS.

Important Dates

* March 24th – City begins work on the sewer project
* April 11th – Completion of the City’s work on the sewer
* April 28th – spray paint Dig/No-Dig sites, follow Public Works guidelines
* April 30th – Prepare the grounds (break ground and mark sites for gardens, trees)
* May 2nd – 5th – Building, Filling, Mulching and Planting
* Last week of May – Ribbon Cutting, Parent Engagement, Celebration and BBQ!